## Slide 1: Electronic Health Record (EHR) Project
With Data Distribution System
By Sonya Norris,
Sedgwick County Public Health Informatics Leader

## Slide 2
Notes: Pushed play on Requirements Definition in November 2019
Leveraged process mapping and workflows to gain the specific requirements for EHR
Began Crafting Requirement Definition
Draft Request For Proposal (RFP) Finalize and send to purchasing

## Slide 3: Requirements Definition Activity Highlights
Identified the business processes that will be supported by an EHR solution
Identified what a Public Health EHR system must do to support the work of the people who will use it.
Documented what an EHR system must do to meet SCHD EHR requirements.
Created a road map to manage the relationship between the EHR project and the Data Distribution System (DDs) project.

## Slide 4: Lesson Learned Highlights
Lesson 1
  Performed Risk Assessment during Project Plan
  Cost vs. Benefits Analysis
  EHR Market Assessment
Notes: Example of discussion and decision points in drafting RFP

## Slide 5: EHR Bu
Planned Risk
Notes: Lucretia explains budget process at High Level with regard to Timeline and

## Slide 6: Creating a Decision Package with competing priorities
Time for a Cost vs Benefit Analysis?
Notes: Cost

## Slide 7: Is EHR market mature for Local Health Department’s?
How did Qualtrics leverage NACCHO members?

## Slide 8: Thank you